📘 VETSENSE Digital Equine Passport System — Project Proposal

1. Project Overview

VETSENSE aims to build a modern, web-based digital equine passport system that simplifies horse registration, health documentation, seal/signature generation, and official passport issuance.

The platform will allow veterinary staff to:

- Register horses & owners

- Manage health and laboratory records

- Generate official passports (Brand & Print editions)

- Automatically attach QR codes, seals, stamps & signatures

- Download and store completed documents

- Manage all records from a secure dashboard

This proposal outlines the full development phases for the system.

2. Development Phases

PHASE 1 — System Setup & Architecture

- Initialize Next.js + TypeScript project

- Configure TailwindCSS + ShadCN UI components

- Set up Prisma ORM

- Set up PostgreSQL (Neon serverless)

- Configure Cloudinary for file storage

- Setup project structure, environment variables, and base utilities

Deliverables:
✔ Fully structured project scaffolding
✔ Connected database + Cloudinary
✔ UI component system ready

PHASE 2 — Database Planning & Schema Design

- Design complete database schemas:

  - Users / Roles

  - Horses

  - Owners

  - Passport

  - Passport Sections (10 parts)

  - Medical Records

  - Lab Records

  - Vaccination Records

  - Seal & Signature Records

  - Uploads / Document Storage

- Implement Prisma models and migrations

- Create ER diagram for reference

Deliverables:
✔ Fully functional relational database
✔ Clean and documented Prisma schema

PHASE 3 — User Authentication & Security

- Email-password login for staff

- Role-based access control (Admin, Vet Officer, Assistant)

- JWT session handling

- Bruteforce protection & rate limiting

- Password reset workflow

- Audit logging (optional)

Deliverables:
✔ Secure login system
✔ Staff access control
✔ Rate-limited API endpoints

PHASE 4 — Horse & Owner Registry Module

- Add new horse record

- Capture breed, sex, date of birth, color, markings

- Owner registration & linking

- Document upload: photos, ID, birth certificate, microchip

- Search & filtering

- Horse profile page displaying all information

Deliverables:
✔ Complete horse registry
✔ Owner linkage
✔ Upload & document management

PHASE 5 — Passport Generation Engine

This is the core of the system.

- Generate multi-section digital passports, including:

  - Cover Page

  - Identification

  - Ownership

  - Veterinary Exams

  - Conformation

  - Health & Deworming

  - Vaccinations

  - Laboratory Tests

  - Activity Records

  - Notes & Appendices

- Automatic passport number generation

- Automatic QR code linking to WhatsApp

- Generate two formats:

  - Brand Edition (color)

  - Print Edition (B/W)

- Apply watermark, logo, page headers

- Store generated passports in Cloudinary

- Generate ZIP packages for downloads

Deliverables:
✔ Fully automated passport builder
✔ Brand + Print editions
✔ Zipped download packages

PHASE 6 — Official Seal & Signature Suite

- Generate circular seals (PNG + SVG)

- Generate emblem seals

- Generate wax-style seals

- Generate digital signatures

- Auto-embed:

  - Metadata

  - SHA-256 authenticity hash

  - Officer’s name & date

- Attach seals to generated passport PDFs

Deliverables:
✔ Digital seal suite
✔ Signature generator
✔ Verified & secure document stamping

PHASE 7 — Medical, Health & Lab Module

- Record physical exams

- Upload diagnostic results (PDF, images)

- Lab screenings & lab diagnostic entries

- Vaccination schedules & reminders

- Deworming, treatments, prescriptions

- View medical history per horse

Deliverables:
✔ Complete medical record system
✔ Lab + vaccination tracking
✔ Historical timeline view

PHASE 8 — Vetsense Staff Dashboard

- Overview of total horses

- Passports issued

- Pending medical tasks

- Upcoming vaccinations

- Document downloads

- Account settings

- Logs and activity tracking

Deliverables:
✔ Modern dashboard
✔ Charts & analytics
✔ Staff management features

PHASE 9 — Client Portal (Optional—Future Update)

An optional extension for horse owners.

- Owners can log in

- View their horse information

- View passport

- Access medical records

- Download documents

Deliverables (Optional):
✔ Owner-facing version of the system

PHASE 10 — Testing, QA & Performance

- Unit testing

- API testing with Thunder Client/Postman

- PDF consistency validation

- Load testing

- Error logging & monitoring

Deliverables:
✔ Stable, fully tested system
✔ Performance-optimized backend

PHASE 11 — Deployment & Delivery

- Deploy frontend on Vercel

- Deploy database on Neon

- Configure backups

- Setup Cloudinary production environment

- Final production build

Deliverables:
✔ Live production system
✔ Admin credentials
✔ API keys & documentation

PHASE 12 — Documentation & Handover

- Full technical documentation

- API documentation

- User guide for staff

- Passport creation SOP

- Maintenance instructions

Deliverables:
✔ Complete documentation package
✔ Smooth handover

3. Project Summary

This project will deliver a complete, cloud-based Digital Equine Passport Platform integrating:

- Horse registration

- Medical history management

- Professional passport generation

- Digital seals & authenticity verification

- Staff dashboard

- Optional client portal

The system will be secure, scalable, and future-ready for additional features.